**Project Description**

Our hack is a functional forum that provides users with detailed customization options. A user will be able to completely overhaul the default look of their posts, with the ability to apply unique avatars, multi-layered backgrounds, transparency and color effects, and much more. When a user completes their design, their changes are visible to all other users on the forum.

**Project Timeline**

* 2/22 – 2/27: Setting up camp, familiarizing, and getting started.
  + Set up GitHub repository. Download Rails, IDEs, etc.
  + Understand necessary components for backend development; databases!
  + Start frontend development. Establish basic design for front page.
* 2/28 – 3/05: Ramp up. Destroy.
  + Backend implementation underway. Establish login abilities and post submission/retrieval. (API?)
  + Design for front page finalized. Design for threads, user pages established.
* 3/06 – 3/12: DESTROY.
  + Finalize thread and user pages. Begin implementation of customization options.
  + Backend implementation of customization options started.
* 3/13 – 3/19: DESTROY.
  + Come up with forum name.
  + Finalize all necessary pages.
  + Finalize all necessary backend work.
  + Bug testing.
* 3/20 – 3/26: Commit to master. Finish this thing.
* 3/27 – 4/01: Prepare build for presentation.
  + Make things shiny.
  + Make it cooler.
  + Show it off?
  + No bugs pls

**Roles**

Backend Development: John, Justine

HTML, CSS Development: Dylan, Simon, Caleb